PHOTOGRAPHIC REPORT OF THE WATER SYSTEM CONSTRUCTION AND IMPLEMENTATION PROJECT

The members of the water committees worked to move the materials from Jardeman to Montegrande. This activity was very challenging due to poor road conditions and rainfall, so it took two days to complete.

We had meetings to organize and evaluate the work that had been done by the members of the community of Montegrande. These meetings generally took place in the evenings after the trench digging was complete.

Every member of the community dug 50 meters of trench, totaling more than 1000 meters for the community as a whole. This activity took place both during the day and at night.

The municipal Representative for Basic Sanitation visited the community to help incorporate the work that is being done by the municipality and to pledge his support for new projects. The mayor expressed his approval and happiness for the activities that are being conducted for the benefit of the community of Montegrande.

A workshop conducted by the PLASTIFORTE technicians taught the Water Committee and members of the community how to install domestic potable water systems. They also assisted with the installation of the pressurized water tower.

The entire community helped with the installation of piping for the potable water project. They were organized into two groups, each led by a member of the Water Committee that had been trained by PLASTIFORTE.

The evening workshops with the members of the Water Committee showed their dedication to the development and success of their community and of the water project. The children and youth of the community organized a theatrical production around the theme of water. It will be presented on September 21.