TANZANIA MISSION TO THE POOR AND DISABLED (PADI)

WATER PROJECT  NARRATIVE REPORT

FROM 16TH SEPTEMBER –30TH NOVEMBER 2008

Women and Men have equal opportunity                                   Two days after construction of the well

to participate in Wells construction

PADI

P.O.BOX.517

SONGEA

December  2008

TABLE OF CONTENT

1.0	PROJECT PROFILE	1

2.0	INTRODUCTION:	1

2.1	GOALS AND OBJECTIVES OF THE PROJECT	2

3.0	PROJECT  LOCATION AREA:	3

4.0       PLANNED ACTIVITIES……………………………………………………..4

5.0	ACTIVITIES AND INVOLVEMENT OF DIRFFERENT STAKE HOLDERS	……………………………………………………………………………….4-5

6.0	PROJECT CONTRIBUTION   SUMMARY:	5

7.0	IMPACT OF THE PROJECT:	6

8.0	KEY OUTCOMES OF THE PROJECT:……………………………………6-7

9.0       CHALLENGES WE FACED DURING PROJECT IMPLEMENTATING.....7

8.0	RECOMMENTATIONS.	7

9.0	ATTACHMENTS	8

10.0    BRIEF  INCOME AND EXPENDITURE  … ……………………………...7

LIST OF ATTACHMENT

Attachment Letter 1:	Request for Well construction from Mpitimbi A village  Songea Rural	8

Attachment Letter 2:	Request for Well construction from Namatuhi Village, Songea Rural	8

LIST OF SLATES

Slate 1:	A well  before being improved with soaked cassava 	10.

Slate 2        Jumanne Kapinga  at work (carrying  a bag of cement to the well site... 10.        9

Slate 3:	Water technician at work……………………………………………..10

9

Slate 4:	Improved traditional well just before starting  use at  Chandarua………... Village ………………………………………………………………… 11                                                                                 .

Slate 5:	 A woman collecting water from newly improved traditional well at               Mitendewawa village	11.

# PROJECT PROFILE

| Project Title: | Safe water to four villages in Songea district |
| --- | --- |
| Community: | The community in four villages in Songea district (Mshangano ward) |
| Implementing partner: | Ruvuma Mission to The Poor and Disabled(PADI |
| Donor: | Blue Planet Run Foundation (BPRF) |
| Project Location: | Songea District, Mshangano wards in Chandarua, Mhumbezi, Mitendewawa and Mkuzo in Ruvuma Region |

# Introduction:

PADI is a registered Non-Governmental organization (NGO) established in 1999 with registration No. So: 10140, dated 22nd Nov 1999. PADI mainly deals with provision of clean and safe water, entrepreneurship skills training, loans to small businesses and farmers, sensitizing communities to support vulnerable older people (OP), disabled and poor people at a grassroots level for the purpose of poverty alleviation in rural and urban areas.  PADI’s office is located at Songea Municipal Workshop near the Angaza office.

- PADI  started its first water project in 2003 in peripheral wards to ensure  people in those wards access to clean and safe water.  In  2003  PADI managed to  construct 11 wells in Mletele ward. The project was  funded by Peace Corps Tanzania Office  and  a private donor from USA. The  project was supervised  by  Mr Timothy Hogan in  collaboration with PADI.

- In 2005, we managed to construct 8 additional wells more in Mletele,  Motogoro and Mshangano wards. Help Age International funded the project  through Songea Older persons forum.

- In  2007  PADI  managed to construct 14 water wells ( 1 bore hole and 13 improved water wells) in Mjimwema-Liwumbu,Makemba, Chandarua and Luhira.This project  was funded by   Run For Africa an American NGO.

- In Nov.2007 to Jan.2008 PADI managed to construct 7  improved traditional wells in Namanyigu Village (Mshangano ward) funded by Help Age International

- From 16th Sept. 2008 to 30th Nov. 2008 PADI has managed to construct 34 Improved traditional wells funded by Blue Planet Run Foundation (BPRF) in  Mshangano ward.

## Goals and objectives of the project

- To provide clean and safe water sources to  Mshangano  ward  community in four villages ( Mkuzo, Mhumbezi, Chandarua and Mitendewawa  villages).

- To minimize mortality and malnutrition in the elderly, children and other community caused by common water-borne diseases like diarrhoea and cholera.

- To minimize the disturbances to women’s especially elderly women’s daily lives by reducing their labour burdens of walking long distance looking for multiple wells to search for clean water especially during rain seasons.

- To provide training on improved wells maintenance to ensure the wells will be cared for and function far into the future.

- To promote intergenerational linkages between youth and the elderly ( as the project implementation will involve both groups-young and older people)

# Project  location area:

| SN | District | Ward | Council | Name of the village/Mtaa | Number of wells constructed | Estimated population (beneficiaries) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Songea | Mshangano | Songea Municipal | Mkuzo | 9 | 710 villagers |  |
| 2 | Songea | Mshangano | Songea Municipal | Mhumbezi | 7 | 1000 villagers |  |
| 3 | Songea | Mshangano | Songea Municipal | Chandarua | 8 | 950 villagers |  |
| 4 | Songea | Mshangano | Songea Municipal | Mitendewawa | 7 | 365 villagers |  |
| 5 | Songea | Mletele | Songea Municipal | Mletele B Luhira | 1 1 | 100 Villagers 50 villager |  |
| 6 | songea | Matogoro | Songea Municipal | Matogoro kati | 1 | 300 villagers |  |
|  | Total |  |  |  | 34 | 3925 Villagers |  |

* Total population benefiting from the project is 3925 people of which 2042 are women and 1883 men

Of which 1766 are children

4.0 Planed Activities:

- Surveying water sources

- Conducting sensitization meeting to village leaders and villagers prior- start implementing the project.

- Each village to formulate Water Maintenance  Fund(WMF)

- Each village to formulate the Water Monitoring Committee (WMC) of 10 people each bearing in mind gender balance

- Collection of building material(sand and stone)

- Transportation of the building materials

- Sand cement bricks making

- Digging the wells and constructing

- Training how to care and maintain the wells (one day training)

# Activities and involvement of different

stake holders  in the project.

Project implementation started on 16th September 2008 and ended on 30th Nov.2008.

The involvement of the community in well construction was  very positive. These has been evidenced by the valuable support we have received from   various stakeholders including the Songea Municipal  council, water Technician, community,PADI  leaders and Staff.  In other hand the community in the project area were fully participating in the project implementation tirelessly. We really appreciate their contribution in supporting the project activities. All activities which were planned to be done have been done. Good cooperation between the government, community and our organization has enabled PADI to manage to construct 34 (four wells more).

There were different stakeholders working at in different levels during project implementation as follows:

| 1 | Municipal Council | The Songea Municipal Council has played a very big role by providing a lorry to facilitate 1/3 of the transportation of building materials including cement, stones, bricks and other building material to the site to the site. The contribution made by the Municipal enabled the project to construct 4 more wells than had originally been planned for. The increased number of wells was the result of money that had been budgeted for transportation being directed towards additional construction. The Municipal council contributed transportation of building materials with total value of Tsh.1,200,000 or 7% of the total value of the project. |
| --- | --- | --- |
| 2 | Villagers | Villagers in Mkuzo, Mitendewawa, Mhumbezi, Chandarua plus the three additional villages (Matogoro kati,Luhira and Mletele B were fully involved in the project implementation, i)they collected sand and stones , transported building materials to the site in some areas where the lorry cant easily reach, made bricks , prepared meals for the Well technician ,cleared the site, helped to dig and construction of the wells. Their involvement in the project can be valued at Tsh.5,600,000 or 32% of the total project cost(in kind ). ii) They have managed to Form 6 water Monitoring committees WMC (one from each village). iii) Six Water Maintenance Fund (WMF) one from each village with average of Tsh 40,000 (USD.209) of each fund have been formed as contribution from the community. |
| 3 | PADI staff | PADI staff in collaboration with Water Technician were involved fully in the project implementation and monitoring. A total of 36 people received a one day training on how to care and maintain/ repair the wells (two people for each well) in order to ensure the project sustainability. The contribution was-in-kind valued Tsh.600,000= or 3% of the project total costs. |
| 5 | Water Technician | The water well technician played a very important role in mobilizing the community in collaboration with the Municipal Social Development Officer, village leaders surveyed the right site to construct wells and providing technical advices in building the wells and training over 60 people on wells and water maintenance fund (WMF) monitoring. |

# Project contribution   summary:

| S/N | SOURCES OF FUND/INKIND | AMOUNT(USD) | % AGE |
| --- | --- | --- | --- |
| 1. | FUND REQUESTED FROM DONOR | 8,880 | 58% |
| 2 | VILLEGERS CONTRIBUTION | 4,903 | 32% |
| 3. | PADI CONTROBUTION | 490 | 3% |
| 4. | SONGEA MUNICIPAL COUNCIL | 1,045 | 7% |
|  | T O T A L: | 15,318 | 100% |

# Impact of the project:

Several people were interviewed after the construction of the wells. Some commented that we are now receiving clean and safe water which is ensuring us the availability of water, time used in fetching water is minimized, water borne diseases infections also have been reduced by over 90% . Before this support most of the families faced a problem of dysentery especially during rain season like now. For more than a month now our families in Mkuzo village with more than 700 villagers no one has reported or complained of any sort of water borne disease attack. Before this support during rain season especially from November and December each year as soon when rains beginning over 30 people have been reporting to the Health centre for treatment. This has been evidenced by the following testimonies:

i. Rufina Nungu  (over 70 years old) a widow living at Mkuzo  village in Mshangano    ward is among of more than 700 villagers who are  benefiting  from the project. Jenifer  had the following comments:

“ Our Village is  far away from Songea Town centre,  we had no dreams to get such service(we have been provided with 9 wells).  We have been using water from local dug wells which were not safe to our live at all especially during rain season. Most of us(women) we spend almost more than 30-60 minutes to get clean water after searching multiple wells due to the fact that rain water run off do spoil water. Your support has helped to restrict some of the dangers that we used to face and time saved is enabling us to use for other productive work. Thank you very much for your support, our health is now protected from water borne diseases”.

ii. Mr John Komba over 50 years old is among over 1000 of Mhumbezi villagers, 7 wells have been constructed , John had the following to say:

“Within the short period of the support we have received, my family and I we are no longer suffering from water borne diseases also we are enjoying clean water as we are no longer sharing the water with dogs, pigs and other wild animals are not accessing water we are using”.

iii. As we are continuing to widen our services demand for the services from the community is also increasing. It is evidenced by several requests received at our office from different villages including:

- Mpitimbi A

- Mpitimbi B

- Lyangweni

- Mtyangimbole( see  attachment letter 1-2 ).

# Key outcomes of the project:

- More than 3925+ people  accessing safe and clean water.

- Walking distance per day looking for multiple wells with clean water is minimized

- 60 people have received technical skills on how to care and maintain the wells.

- 34 improved traditional water wells  constructed

- 6 water maintenance fund (WMF) are formed in each village

- 6  Wells Monitoring  Committees(WMC) formed

- The project has promoted intergenerational linkages between youth and the elderly as the project is involving all groups/age in project implementation.

- Challenges:

- We planed to have Bank account for all 6 villages for Water Maintenance Fund (WMF) but to date only 0ne village has managed to open an account the rest have failed because the time they were planning to open the account the conditions for opening saving account has changed ( instead of opening for Tshs. 10,000 they are now to open for Tsh.100,000 which is  not easy for those having only Tsh.25,000-99,000). We plan to have collective account and be monitored by ward government officials in collaboration with PADI. Each WMF will be given a pass book indicating amount of money deposited and that withdrawn.

- As the project is continuing expanding, the need of having our own transport is highly needed. We have started to solve the problem by asking support from other  donors, we expect to have one motor bike by March 2009

- As we the number of people supported by our project increasing, the number of other people demanding for the services in non project areas is increasing too.

- Recommendations.

i) We would like to convey our sincere gratitude to:

- Our donor, Blue Planet Run Foundation (BPRF) for their appreciable donation which enabled us to build 34 improved Traditional wells serving more than 3925 people.

- Songea Municipal Council for providing a lorry for transportation of building materials(their contribution has enabled the project to build 4 extra wells.

- PADI staff in collaboration with water technician for the day to day project monitoring services.

- BPRF Team for assisting us on technical know how, to use online on proposal submission and report.

ii) The need of support for Improved Traditional water wells is really increasing as

we continue expanding our services (it is evidenced by various requests we have received at our office through letters and face to face communication from over ten villages).

11.0 Brief  income and expenditure  ( More detailed see the financial report)

Fund received     Tshs.  10,190,231.26 (USD. 8,880)

Fund spend         Tshs    10,180,677.07 (USD.8,872)

Fund remained   Tshs.          9,554.19   (USD.      8)

Exchange  rate. USD 1= Tshs.1147.5486

# Attachments

Attachment Letter 1:	Request for Improved Traditional Well construction from Mpitimbi A

Attachment Letter 2:	Request for Improved  Traditional Well construction from Namatuhi Village

Slate 1: A well  before being improved with soaked cassava stage

Slate 2: Jumanne Kapinga  at work (carrying  a bag of cement to the well construction site)

Slate 3:Water technician at work.

Slate 4:	Improved traditional well just before starting to be used at  Chandarua Village

Slate 5:	Woman collecting water from newly improved traditional well at  Mitendewawa village

# Text boxes

Donor

Implementing partner

Tel:	+255 25 2600958/+255 754653942

Fax:

Email:	Padijune1999@yahoo.com

padi_msigwa@yahoo.com