Field Trip Plan and Report

| I. Program Information |
| --- |
| Activity | Water sampling and installation of additional filters |
| Program Name | Clean Water – Kampong Tralach Schools |
| Report Author | IV Bunthoeun & Carys Everett |
| Key Program Staff | Kim Hor, IV Bunthoeun, & Carys Everett |
| Program Location(s) | Cambodia |
| Travel Date | 07 February 2013 |
| Report Date | 08 February 2013 |

II. General Description

Instructions: Describe what you plan to do, i.e. key aims, objectives, expectations, and / or activities.

Meet with SCV to observe installation of new filters at the primary and high schools. Collect water samples from both schools from the well (source water) and from the taps (drinking water) to check water quality before and after treatment.

III. Activity Summary

Instructions: To be completed following field visit

Two additional filters were installed at each school. EMW provided guidance on configuration and installation of filters. The installation was completed by SCV staff. SCV provided two filters at the primary school and EMW purchased two additional filters for the high school. We collected water samples from the well and at the furthest tap at each school. The samples were taken to RDI laboratories for testing.

IV. Detailed Activity Report

Instructions: To be completed following field visit

Primary School: The flow from the taps is relatively small at the furthest taps, though the school is satisfied with the flow rate. The additional filters were installed successfully and are working well, the primary school now has 6 filters provided by SCV. We collected samples of water from the well (source water) and from the furthest tap (clean water). High School: The additional filters were installed, though installation had not been completed before we left. EMW provided guidance on configuration and installation of filters. The installation was undertaken by SCV staff. The two additional filters were purchased by EMW, the school now has 8 filters, 6 of which were provided free of charge by SCV. We collected samples of water from the well (source water) and from the furthest tap (clean water). One tap has not been installed as it is faulty, IV requested that the school arrange repair / replacement tap and install. We were unable to get the samples to RDI testing laboratory the same day, as they close the office at 4.30pm, and we did not return to Phnom Penh in time. The samples were taken to the laboratory early the next morning. The schools were informed about the schedule for the upcoming visit from EMW board members. EMW received copies of the signed paperwork for appointment of the school water management committees.

| V. Results / Follow up / Actions / Challenges |
| --- |
| Item | Date | Who |
| Organize signs for both schools Collect water quality test results Conduct school WASH education / awareness campaign Primary school teachers to arrange repair / replacement of faulty tap and install. IV to follow up | February February March February | IV IV IV IV |

VI. Photographs

Installing two additional filters at Salalek 5 Primary School Completed installation of filters, IV receiving paperwork for appointment of School Water Committee IV inspecting new water filter purchased by EMW, SCV installing new filters at Hun Sen High School and Kampong Tralach Secondary School EMW assisting with installation of new filters, installation undertaken by SCV SCV installing new filters, water samples collected from tap at Hun Sen High School and Kampong Tralach Secondary School IV collecting water samples from well (source water) and at tap for Salalek 5 Primary school