**WASH IMPLEMENTATION WORK PLAN FOR 2013**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **OBJECTIVES** | **ActivityWhat task will you do meeting wash shop out reach** | **Input** **What will the output of the activity** | **Output****What will the out put of the activities**  | **Results what will be the results of the activity** | **Means of documentation what documents will you require to rollout activity (letter, MOUS attendance sheets, manuals etc)** | **Who is responsible (name, title and contact)** |  | Time Frame |
| Advocacy and lobbying on internatio-nal women’s day  | Meetings role plays discussion questions and answers | Transport flip charts, costumes | Photographs of members acting the role plays | Women and men present will be aware of self reliance  | Attendance list visitors book | Chairperson executive members all group members | **D** | **J** | **F** | **M**X | **A** | **M** | **J** | **J** | **A** | **S** | **O** | **N** |
| Laying of blocks | Meeting, attendance list | Note book/pen | Minutes of meeting at date set for construction | Identification of site | MOU with school authority | Executive GWWI, members |  |  | X |  |  | X | X | X | X | X | X |  |
| Preparation and construction of tanks | Meeting with school authority/community, photograph | Notebook, pen , transport | Minutes of meeting, date set for construction | Identification of site | MOU with school authority | Executive GWWI |  |  | X | x |  |  |  |  |  |  |  |  |
| Construction | Collection of materials at the site | Transport, food | Construction begins, photographs | Tank available/completed at the site | Photograph, GWWI group, community, school authority | GWWI members, school authority, Moyo District Local Government |  |  | X |  | x | x |  | x | x |  |  |  |
| Site visits | Visit to places where tanks has been constructed | Note book, transport | Photographs, members present at the site | Health Education on maintenance of the tank | Attendance list, visitors book | GWWI executive members |  |  |  |  |  | x | x | x | x |  |  |  |
| Advocacy lobbying for another tank | Meeting with school authority, PTA members | Note book, pen transport, visitors book | Photographs, minutes of meeting | Acceptance and site identification  | MOU with school authority | GWWI members |  |  |  |  |  |  | x | x |  |  |  |  |