# Implementation Timeline

Project implementation will begin as soon as funding is received. The following chart indicates the estimated amount of time required for each project task.

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Month 1 | | | | Month 2 | | | | Month 3 | | | | Month 4 | | | |
| No. | Activities | Responsible Agency | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 |
| 1 | Investigate, negotiate and evaluate beneficiaries | EMW in coordination with local partners | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Sign MOU between School and EMW | EMW and local partners |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Organize bidding and bidding evaluation for water treatment system supply and installation | EMW |  |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |
| 4 | Drill one pump well at school | Contractor |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |
| 5 | Water testing | Contractor |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |
| 6 | Conduct Qualitative School Survey and Hygiene Awareness Campaign | EMW and local partners |  |  |  |  |  | X | X | X | X |  |  |  |  |  |  |  |
| 7 | Install pipe | Contractor |  |  |  |  |  | X | X | X | X | X |  |  |  |  |  |  |
| 8 | Transport and install water treatment system | Contractor |  |  |  |  |  |  |  |  | X | X | X | X | X | X |  |  |
| 9 | Complete reports for EMW | Program Manager |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |
| 10 | Send documents and reports to donors | EMW and donors |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |