Progress of Toilet construction -7/5/16

|  |  |  |
| --- | --- | --- |
| Toilet No | Name of beneficiary | Status of construction |
| T1 | Muniyamma/venkataramanna | walls, plastering roof sheet , plastering and fixing of sanitary pipes ,white wash ,pit work completed , door pending |
| T2 | kamalamma /Ramappa | walls, plastering roof sheet , plastering and fixing of sanitary pipes ,white wash, pit work completed , door pending |
| T3 | Thimmakka /Srinivasaya | walls, plastering roof sheet , plastering and fixing of sanitary pipes ,white wash, pit work completed , door pending |
| T4 | Bhagyamma /Thimmappa | Half wall completed |
| T5 | Saraswathamma /chikkmuniappa | walls, plastering roof sheet , plastering and fixing of sanitary pipes ,white wash ,pit work completed , door pending |
| T6 | Jyothi /Raghu | half wall completed |
| T7 | Anjamma /Suresh | wall completed roof sheet fixed plastering pending |
| T8 | Sujathamma/Muniappa | half wall completed |
| T9 | Lakshmma c. / Muniappa | half wall completed |
| T10 | Lakshmma /Chandrappa | half wall completed |