# Project Name: East Karachuonyo Water and Sanitation Provision

# Location:  East Karachuonyo

# Time Frame: starting November 2008

# Contact Person:  Anne Ondaye, Benta Akal

# Phone Number:  +254 726862685, +254723123084

# Address:  Power Positive, Box 73, Kendu Bay, Kenya

# Email:  power.positive@yahoo.com

# SHORT PROJECT SUMMARY

- NUMBER OF PEOPLE GETTING SAFE DRINKING WATER: Women of Power positive, 30 and 140 OVCs and the entire community members in the 3 locations, approximately 22,000 people.

- NUMBER OF SCHOOL CHILDREN: Approximately 12,000 children in the 3 locations i.e. North East, Central and Kogweno Oriang’.

- NUMBER OF PEOPLE GETTING SANITATION: 22,000 people in the 3 locations.

- PRIMARY FOCUS		-Drinking Water (Community)

- SECONDARY FOCUS		-Sanitation

# COMMUNITY ORGANIZATION AND PROJECT BACKGROUND

The Power Positive Community Based Organisation (PP CBO) is a women-led community based group operating in Rachuonyo District and Nyanza Province. It was formed in 1999, formalized in 2002 as a self help group and was re-registered as a community based organization in 2007. The group has more than 40 active members and also acts as an umbrella of 300 caregivers from 7 groups that the group has mentored to form. PPCBO seeks to improve the living standard of marginalized and poor people in the society including people infected and affected by HIV/AIDS.  PPCBO is composed of 4 sub groups who are the members of the community in the 3 locations. The project management community is composed of community members, power positive members and the administration.  Our main programs are home based care, women property inheritance, OVC program, water project, poultry keeping.

As a member of GROOTS Kenya Association (a national network of self help and community based organizations), the group has received both technical and sometimes financial support to enhance its growth and development. Currently the group is implementing several activities and programs focusing on orphans, widows and community as a secondary beneficiary.

It has been taking part in teaching the community to access safe drinking water. The issue rose due to large increase of water borne diseases i.e. cholera, bilharzias, typhoid etc which needs a lot of money to be spent on treatment and even leads to death. It has also been a challenge to the community especially during rainy seasons, women walk along distance looking for water. As a result, the group has conducted community forums and door to door campaigns to inform people on the importance of conserving water sources and water treatment. A few projects including drilling of bore holes and establishment of water kiosk have been undertaken by various donors, government institutions with the participation of power positive group members but there has been very small success. This year the group was privileged to participate in the African Women and Water conference where two women learned on various skills on water access and sanitation. Hence a part from sharing information on water, the group has an opportunity to establish a project on water in the community to enhance women access to clean water for drinking.

# WHY THE PROJECT IS NEEDED, COMMUNITY BENEFIT, AND PEOPLE TO BE SERVED

# The project is needed because there is a scarcity of water in our area.  It is also important in encouraging the reduction of water-borne diseases.

# The community will benefit from getting access to safe, clean water.  200 people will be able to access the water from the pilot project and this same number of people should be benefiting from every tank that is installed.  We hope the pilot project will be followed by 2 more tank installations in the other locations where the Power Positive women groups are living.  So, we want at least 600 people to be accessing cleaner water in the next 3 months.

# WHAT DOES THE PROJECT PROPOSE TO DO

# Our vision is to provide clean safe water and improved sanitation, reduce water borne diseases in the community, improve water, sanitation and hygiene, and reduce the daily distance coverage taken by women to get water.

# We will begin with a pilot project to install a plastic water tank and gutters at MORCOA organization building in East Karachuonyo region of Kendu Bay.  The water committee will be the managers of the tanks and educating the community about safe water utilization.

# We want to build 3 tanks in the next 3 months and set up 3 water committees to oversee the tanks and conduct advocacy on water utilization within the community.  If the pilot project is successful we want to build more tanks for all the women of Power Positive.

# TECHNOLOGY TO BE USED

The technology to be used is roof top rain water harvesting. The technology will reduce the distance and it can act as an income generating activity (IGA) and also will create a job opportunity in the group.

It will be an IGA because people will buy water from water tanks.  This money will be used to build other tanks. Anne and Benta, with the skills they learned at the water conference, can teach other members of the community, especially the OVCs about installing gutters and building Ferro cement tanks, making skilled laborers.

COMMUNITY MOBILIZATION AND MARKETING STRATEGIES
Members of Power Positive and newly formed water committees will be responsible for mobilizing the community.

Capacity building will be needed in the management committee and community so we will ask for more training from GROOTS Kenya and the Christian Children’s Fund (CCF).  We will focus on partnering with CCF for more technical training and possible funding opportunities.  We will partner with local provincial administrations to avail of the constituency development fund (CDF) and the local authority fund.  We want to have meetings at the chief’s barazas with the district officer and members of parliament to tell them about the water project and give them a proposal for funding more water tanks.

Hygiene education will be needed, operation and maintenance of skills.

# Power positive will take the management of project and do advocacy for the water project and good water, hygiene and sanitation behavior at barazas, churches, and schools and to local women’s groups.

# We will put up a sign post at the pilot project location to let people know the water project of Power Positive as they are passing by.

# HOW PROJECT WILL BE ADMINISTERED

# Roles of the committee will be determined after they attend a training workshop in November to discuss the water technologies, WASH education, leadership and organization.  Generally the committee’s chairman wil be in charge of monitoring the project, the secretary will keep good records especially of the sales from the tank, and the committee members will divide tasks in order that everyone should have something to do.  The committee’s future responsibilities will be to manage the tank, advocate for safe water utilization in the whole region, make the project community owned, and help to facilitate the establishment of other water committees for different tanks in different areas.

# Power positive members of the newly formed water committee, led by Benta and Anne, will meet to plan for implementation of the pilot tank project.  They will help members to discuss the information regarding finances and materials.  They will distribute responsibilities or who will do what.  The committee will help community members to decide on the activity they wish to engage in.

# MOUs will be created for all partners to work on the water project.

| PHASE | ACTIVITY | DESCRIPTION | TIME | INDICATOR |
| --- | --- | --- | --- | --- |
| 1 | Planning for implementation site | Identify the supplier of materials | 1st week of September | Suppliers name |
| 2 | Purchasing | Buying of materials | 2nd week | Material at the side |
| 3 | Construction of the stand of the tanks in the three locations | Breaking of the ground, mixing concrete and cement | 10 days | The stand is ready for the tanks |
| 4 | Placing the tanks plus gutters | Fixing of the gutters on roof placing the tanks and fixing the taps | In November | The tanks are ready for use |

# FUTURE PLANS

# If the pilot project goes well we will install other tanks in other locations where Power Positive members come from.  We will mobilize funds from other organizations, like CDF, GROOTS Kenya and the conference organizers to help us build more tanks.  We will continue educating community members on safe water utilization, sanitation and hygiene.

# MONITORING AND EVALUATION

# Monitoring will be done by the committee members, a community representative, one power positive women, and one skilled laborer.  They will inspect the project every two weeks.  They will be in charge of assigning someone to clean the gutters every week and make sure the tank is safe. They will talk to community members about how they are using the water from the tank and if they are happy.  Two Power Positive women will rotate being at the tank every day to collect money for the water and talk to community members about water, sanitation and hygiene.  We will create quarterly financial and activity reports.

We will evaluate the success if the project depending on how many people have more access to clean safe water.  We will evaluate how much money is made from the sales of water to know if it has become a good IGA.  We will conduct a review of how well executive committee members performed their tasks.

# MATERIALS  FROM THE COMMUNITY CONTRIBUTION

# Sand

# Ballast

# Unskilled labour

# Water

# TOOLS AND EQUIPMENT FOR GUTTERING

- Secure extension ladder or scaffolding

- Tape measure

- Chalk and fishline

- Screw driver (where possible a powered one)

- 1 ¼ deck screw

- Hack saw

- Bucket for testing

# MATERIALS FOR GUTTERING

- Gutters and gutter clips of hangers

- Down pipes and caps, down pipes and elbows

# MATERIALS USED FOR INSTALLING PLASTIC TANKS

- Sand– 1 lorry

- Cement  - 2 bags

- 3 plastic tanks of 5,000 liters

- Taps

- Pipes

- 1 skilled laborer

| BUDGET FOR PILOT PROGRAM RAINWATER HARVESTING MATERIALS |
| --- |
| No | Quantity | Particulars | Unit Cost | Total | AWWC Funds | Power Positive Contribution |
| 1 | 1 | Tank 5000 litres | 35,000 | 35,000 | 35,000 |  |
| 2 | 7 | Gutters | 250 | 1,750 | 1,750 |  |
| 3 | 4 | Down pipe | 280 | 1,120 | 1,120 |  |
| 4 | 1/4 kg | Assorted nails | 50 | 50 | 50 |  |
| 5 | 10 | Clips | 50 | 500 | 500 |  |
| 6 | 2 | Threadsill tape | 20 | 40 | 40 |  |
| 7 | 2 | Back nuts 1/2" | 25 | 50 | 50 |  |
| 8 | 1 | Lockable tap 1/2" | 550 | 550 | 550 |  |
| 9 | 2 | Bags of cement | 1,000 | 2,000 | 2,000 |  |
| 10 | 1 | Transport for materials | 5,000 | 5,000 | 5,000 |  |
| 11 | 4 wheelbarrow | Ballast | 400 | 1,600 |  | 1,600 |
| 12 | 6 wheelbarrow | Sand | 200 | 1,200 |  | 1,200 |
| 13 | 1 | Skilled labor | 500 | 500 | 500 |  |
| 14 | 5 | Unskilled labor | 200 | 1,000 |  | 1,000 |
| 15 | 10 | Lunch | 100 | 1,000 | 1,000 |  |
| 16 | 3 | Transport to Kisumu | 333 | 1,000 | 1,000 |  |
| 17 | 8 | Transport for sand/ballast | 200 | 1,600 | 1,600 |  |
| 18 | 50 | Bricks | 6 | 300 | 300 |  |
| 19 | 1 | Transport for bricks | 200 | 200 | 200 |  |
| 20 | 1 | Mosquito net | 50 | 50 | 50 |  |
| 21 |  | CONTINGENCIES |  | 3,000 | 3,000 |  |
|  |  |  | TOTALS |  | 53,710 | 3,800 |
| BUDGET FOR FUTURE RAINWATER HARVESTING MATERIALS |
| No | Quantity | Particulars | Unit Cost | Total | Funds Needed | Power Positive Contribution |
| 1 | 2 | Tank 5000 litres | 35,000 | 70,000 | 70,000 |  |
| 2 | 14 | Gutters | 250 | 3,500 | 3,500 |  |
| 3 | 8 | Down pipe | 280 | 2,240 | 2,240 |  |
| 4 | ½ kg | Assorted nails | 100 | 100 | 100 |  |
| 5 | 20 | Clips | 50 | 1000 | 1000 |  |
| 6 | 4 | Threadsill tape | 20 | 80 | 80 |  |
| 7 | 4 | Back nuts 1/2" | 25 | 100 | 100 |  |
| 8 | 2 | Lockable tap 1/2" | 550 | 1100 | 1100 |  |
| 9 | 4 | Bags of cement | 1,000 | 4,000 | 4,000 |  |
| 10 | 2 | Transport for materials | 5,000 | 10,000 | 10,000 |  |
| 11 | 8 wheelbarrow | Ballast | 400 | 3,200 |  | 3,200 |
| 12 | 12 wheelbarrow | Sand | 200 | 2,400 |  | 2,400 |
| 13 | 2 | Skilled labor | 500 | 1000 | 1000 |  |
| 14 | 5 | Unskilled labor | 200 | 1,000 |  | 1,000 |
| 15 | 10 | Lunch | 100 | 1,000 | 1,000 |  |
| 16 | 3 | Transport to Kisumu | 333 | 1,000 | 1,000 |  |
| 17 | 8 | Transport for sand/ballast | 200 | 1,600 | 1,600 |  |
| 18 | 100 | Bricks | 6 | 600 | 600 |  |
| 19 | 1 | Transport for bricks | 200 | 200 | 200 |  |
| 20 | 2 | Mosquito net | 50 | 100 | 100 |  |
| 21 |  | CONTINGENCIES |  | 3,000 | 3,000 |  |
|  |  |  | TOTALS |  | 100,620 | 6,700 |

IMPLEMENTOR NAME: POWERPOSITIVE COMMUNITY BASED ORGANIZATION.

PHOTOS